|  |  |  |
| --- | --- | --- |
| Development plan | | |
| Step |  | Weeks |
| 1 | Goal + Requirements + Target Audience | 1 |
| 2 | Mockups | 1 |
| 3 | Research   * Choose Languages * 5 Hours Tutorial Responsive Webdesign | 2 |
| 4 | Program Home Page | 1 |
| 5 | Program Contact Page | 1 |
| 6 | Program Mail Service | 1 |
| 7 | Program Customize Page | 1 |
| 8 | Program Shop Page | 1 |
| 9 | Add Database | 3 |
| 10 | Program Shopping Cart Page | 1 |
| 11 | Add Payment System | 3 |
| 12 | Test + Reviewing | 2 |
| 13 | Choose a Host and Domain Name | 1 |
| 16 | Launch | 1 |
| 17 | Test + Reviewing | 2 |